## Slide 1: Bi-Monthly Teleconference
Version Number Final
21 July 2020
Mr. Abe Vega
G9 Marketing Division Chief
IMCOM HQs
IMCOM G9 Marketing

## Slide 2: G9 Marketing Bi-Monthly Teleconference
IMCOM OPORD 20-037 : The migration of EW1.0 to the new ESMC Web2.0 platform will be accomplished in five (5) phases beginning with the publication of this OPORD and culminating on 9 Dec 20 with the hard launch of the ESMC Web2.0.
  Phase 1: NLT 30 Apr 20, Update content IAW ANNEX A
    Done
  Phase 2: NLT 30 Apr 20, migrate HQ IMCOM G9 EW 1.0 site into ESMC Web2.0 staging environment
    Done
  Phase 3: NLT 31 Jul 20, build early adopter garrisons in new Web2.0 platform staging environment
    Done
  Phase 4: NLT 31 Aug 20, build remaining garrisons in new Web2.0 platform staging environment
    24 – 31 Aug: Access to Web2.0 Staging Environment
    Garrisons will actively access new platform; learn and become familiar; including CS&A professionals
    404 reports; updated copy; instructional documents and videos https://www.mwrresourcecenter.com/resources/marketing/enterprise-digital-platforms/enterprise-web-users-manual
    Tighten up and add any important content to 1.0 before 31 Aug
    31 Aug – soft launch Web2.0 – becomes FMWR’s public facing website
    TBD - commence regular coordination calls
  Phase 5: NLT 9 Dec 20, finalize all content and FOC for Web2.0 platform
    Not Started
Digital Media – ESMC 2.0 Migration
AO: Ms. Ryan Magnuson

## Slide 3
EW 2.0 Advertising & Sponsorship Functionalities
  Baseline/current ad spaces continuing to 2.0 (Leaderboards; Medium Rectangles
  Bottom 3 Ads will be Temporary IOT honor previous ad agreements. Removed at a future date.
  Will transition advertisements in the Ad Server to your 2.0 site for soft launch NLT 31 AUG
  24 July – 31 Aug – Review ad sizes and locations in staging environment
  New ad spaces/sponsorship features will be considered and TBD
EW 2.0 “Partner With Us” Section
  Purpose: Create standardized, easy-to-find, user-friendly section for CS&A content, such as market demographics, media kit, opportunities, contact info
  Main page – standardized CS&A info
  Sub-pages – create as you see fit for your garrison’s CS&A info, such as:
    Our Market
    Media Kit / Opportunities
    Contact Us
    Custom
Commercial Sponsorship & Advertising
G9 Marketing Bi-Monthly Teleconference